Sprint for “Domestic Violence crisis system”

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| MODULES | TASK | PENDING TASK IF ANY | HOUR FOR COMPLETION | EXPECTED DATE OF COMPLETION | ACTUAL DATE OF COMPLETION | REASON FOR DEVIATION |
| Module1  (admin) | Form Design and table design | No | 3hr | 12/03/2019 | 12/03/2019 |  |
| Module 2 and 3  (Cyber cell, Human right) | Form design and table design | No | 5hr | 13/03/2019 |  |  |
| Login | Login  Coding | No | 2hr | 18/03/2019 |  |  |
| Module 1  (department registration) | Registration form’s coding | No | 1hr | 19/03/2019 |  |  |
| Module 1  (view report) | Viewing reply from department | No | 1hr | 20/03/2019 |  |  |
| Module 2  (cyber cell) | Change password | No | 1hr | 21/03/2019 |  |  |
| Module 2  (cyber cell) | Send report reply to admin | No | 2hr | 22/03/2019 |  |  |
| Module3  (Human rights) | View report, change password | No | 4hr | 25/03/2019 |  |  |
| Module 3  (human right) | Send report | No | 3hr | 27/03/2019 |  |  |