Sprint for “Domestic violence crisis identification from twitter tweets based on deep learning”

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| MODULES | TASK | PENDING TASK IF ANY | HOUR FOR COMPLETION | EXPECTED DATE OF COMPLETION | ACTUAL DATE OF COMPLETION | REASON FOR DEVIATION |
| Module1  (admin) | 1.Login form, table design and coding.  2.Department Registration  3.View suggestion and report from the Users. | - | 18hr | 03/04/2019 | 03/04/2019 |  |
| Module 2  (Cyber Cell) | 1.Login coding  3.change password  3.Report Viewing  4.send action report | - | 12hr | 03/04/2019 | 03/04/2019 |  |