Sprint for “Domestic violence crisis identification from twitter tweets based on deep learning”

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| MODULES | TASK | PENDING TASK IF ANY | HOUR FOR COMPLETION | EXPECTED DATE OF COMPLETION | ACTUAL DATE OF COMPLETION | REASON FOR DEVIATION |
| Module1  (Human Rights) | 1.Form validation | - | 15hr | 10/04/2019 | 11/04/2019 | Github uploading problem |
| Module 2  (admin) | 1.Form validation  2.From design and table for tweet collection | - | 15hr | 10/04/2019 | 11/04/2019 | Github uploading problem |